## Slide 1: FHH HealthVault Integration Project
Iteration 7.2 Review
January 20, 2010

## Slide 2: Iteration 7.2
What we set out to accomplish:
  User Interface
    Controlled vocabulary
    Spanish translation
    ASPA review & changes
    Microsoft GO-Live changes
  Export to Health Vault
    Weight, Race, Ethnicities
    Relatives & Relationships
    Data transformations
  Import from HealthVault

## Slide 3
Team Velocity

## Slide 4
2.3 M7.2 Burndown Chart

## Slide 5: Demo: executable software
DEMO
 | User Scenario | Description
1 | Save History | Create (or Load an .XML) History, Save it to HealthVault
2 | Open Saved History | Open a history previously saved in HealthVault
3 | Open Other History | Open an existing HealthVault history (not previously saved)

## Slide 6: Beta Test Team Composition
Organization | Name
5AM Solutions | Vincent High
Incremental | Michael Nikya
Microsoft | Gaurav Khandelwal
Microsoft | Merling
Mayo Clinic | Kris Pavek
Mayo Clinic | Dr. Frederick North
More to be recruited by Greg Downing

## Slide 7: Revised Beta Test Surveys
Kickoff survey
Scenario survey
Problem Report
Final Survey

## Slide 8: Documents in Gforge
This Sprint Review presentation
  https://gforge.nci.nih.gov/svnroot/fhh/hhs/fhh/trunk/documents/pm/FHH_Sprint7.2_Review_2010_01_20.pptx